Sprint 3 Review

|  |  |
| --- | --- |
| **Done** | **Not Done** |
| Booking Search by ID | Continuous Integration for frontend and backend |
| Sign up error check and testing for front end | Add booking not tested |
| Login | Cancel booking not finished |
| Profile Pages for all three users | Edit Profile backend |

What went well:

* All members actively participated in meetings and gave good contributions.
* Team members helping each other to resolve problems, which made the process quicker because most of those problems were command.

|  |  |  |
| --- | --- | --- |
|  | Problems | Solved |
| John | Booking serialization and code regarding booking. | Lots of lines of code corrected, mapping issues with the code. Code now shows selected and non-infinite repeat of data. Needed assistance from  Mohammed to educate me about java and springboot. Annotations needed to be updated to correct mapping. |
| John | Changes in personal life | Had software issues, had to change operating systems to get code to work. Had a career change and had to focus on career more than coding for one week. |
| Jonathan | Found it hard to orientate into the new group, the group was very welcoming but had a lot of work to catch up on as the progression in this group was way more advanced than my previous group | The group was very easy to interact with and assisted when I needed help. In addition, outside of group meetings they were happy to help. |
| Si Long | GitHub versions problems. Had slight confusion about what branch to merge into and having different versions of code that caused inconsistency | Had a discussion with the team how the branches are expected to be merged and managed. Just need to go fix up the mixed code now to update it to latest version |
| Everyone | Holiday break separated members more than during the semester and coding closer together. | Semester has resumed and regular meetings. |
|  | Rush of commitments outside of assignment from other subjects. | Most subjects have normalised again, after peaking workload. |